## Slide 1
Smart Manufacturing ETL + ML Platform
FYP Progress Update (HW105) — 6 Mar 2026
Fung Cheuk Hin (UID: 3036068943)

## Slide 2
1. Problem & Goal
Current Bottlenecks:
• Manual reporting (Excel) causes high latency and data silos (Energy, MES, Maintenance).
• Inconsistent schema & timestamps prevent cross-system analysis.
Project Goal:
• Architect a unified, hourly 'Single Source of Truth' (SQLite).
• Deliver a Streamlit DSS (Decision Support System) with ML to minimize energy waste.

## Slide 3
2. System Architecture (Stage 3)
End-to-End Pipeline:
• Monthly Excel Ingestion → Modular ETL Engine → SQLite → Streamlit UI.
Engineering Highlights:
• Refactored ETL into modular components with a backward-compatible façade.
• Implemented automated verification tests for critical data transformation paths.

## Slide 4
3. Data Integration Results (Jan–Jun 2025)
ETL Performance:
• 3-Way System Matches: 59–60 machines/month
• MES Coverage Rate: 60.6% – 63.2%
Unified Data Warehouse (manufacturing_data.db):
• Records: 195,374 machine-hour rows across 61 machines.
• Valid ML Samples: 178,958 (Non-null kWh/unit).
• Production Volume: 340,968,378 units (3,994,724.7 kWh total).
• Global Avg Efficiency: 0.1007 kWh/unit.

## Slide 5
4. Analytics & ML Progress
Predictive Modeling (kWh/unit):
• random_forest (R² 0.747, MAE 0.0323) @ 2025-10-13 00:09:54
Decision Support Features:
• Automated Opportunity Ranking (Identifies low-efficiency periods -> Estimates savings).
• Action logging system initialized for user feedback loop.
Maintenance Integration:
• 14,378 maintenance records ingested.
• Next step: Backfill maintenance features to enable downtime-aware ML models.

## Slide 6
5. Next 4 Weeks Roadmap
Week 1–2 (Data Integrity & Feature Engineering):
• Regenerate unified_view: Correct energy attribution & backfill maintenance data.
• Deploy data guardrails (drift detection, overlap handling).
Week 3 (Core Deliverable):
• Implement 1-click 'Monthly Insights Report' export (KPIs + Top Saving Opportunities).
Week 4 (Finalization):
• Model evaluation, final report drafting, and demo preparation.
Discussion Point:
• Request feedback on evaluation rubric weighting (System Integration vs. ML Novelty).